# JAN 23 7:00 PM- Meeting Minutes

# Flex CapEx Intelligence Project - Meeting Minutes

## Meeting Details

- Date: Friday, January 23, 2026

- Time: 7:00 PM PST

- Meeting Type: Project Kickoff

- Attendees: Professor Gangshu Cai, Ershen Ali (Flex VP), Student Team

## 1. Introductions

Professor Cai and Ershen Ali introduced themselves. Team members shared their backgrounds and interest in the project.

## 2. Project Scope

Data Sources:

- Project will use publicly available information only (earnings transcripts, investor presentations, SEC filings, analyst reports)

- No proprietary Flex data will be provided

Project Context:

- Ershen provided an overview of Flex's operations and position in the contract manufacturing industry

- Walked through recent financial reports and capital expenditure patterns

- Reviewed competitor landscape: Jabil, Celestica, Benchmark Electronics, Sanmina

## 3. Deliverables

- Competitive Intelligence Application: RAG-based tool with natural language query capability

- Source Code & Documentation: Complete codebase with maintenance documentation

- Strategic Landscape Report: Executive presentation on competitor investment analysis

- Risk Assessment Matrix: Visualization of competitor AI dependency

4. Project Logistics

Meeting Schedule:

- Team meetings: Weekly (Every Wednesday 4:00 PM PST)

- Stakeholder meetings: Every Friday 7:00 PM PST

Leader of the Month Responsibilities:

- Organize weekly team meetings

- Take meeting minutes

- Monitor project milestones

- Share updates with Professor Cai

Communication:

- Use email thread for all questions and updates

Gen AI Use :

- Leverage AI tools as needed